# CheckMate Development Roadmap

Version: 1.0 (MVP)

# Project Goal

Build a stable, lightweight Blender add-on that validates Blender projects before rendering, exporting, or delivery.

The objective of Version 1 is not to build every possible feature. The objective is to build a reliable validation tool that users trust.

# Development Principles

Throughout development, follow these principles:

- Build one feature at a time.

- Never start a new feature before the current one is working.

- Test every completed feature.

- Keep commits small and meaningful.

- Refactor only when necessary.

- Prioritize stability over speed.

# Development Phases

# Phase 1 - Project Setup

## Objective

Create the initial project structure.

### Tasks

- Create Git repository.

- Create project folder structure.

- Create Blender add-on entry files.

- Configure Visual Studio Code.

- Install Blender development extensions (optional).

- Verify the add-on loads correctly inside Blender.

### Milestone

▷▷ CheckMate appears in Blender without errors.

# Phase 2 - User Interface

## Objective

Build the complete interface before implementing validation.

### Tasks

- Create Sidebar panel.

- Add CheckMate header.

- Add Run Scan button.

- Add Health Score section.

- Add Readiness Status section.

- Add Issue Summary section.

- Add Validation Results panel.

- Create empty state.

- Create scanning state.

### Milestone

▷▷ Full interface is visible and navigation works.

# Phase 3 - Validation Engine

## Objective

Build the core controller.

### Tasks

- Create ValidationEngine.

- Register validation modules.

- Execute validation modules.

- Collect validation results.

- Handle module failures.

- Return validation report.

### Milestone

▷▷ Validation Engine can execute modules successfully.

# Phase 4 – Core Validation Rules

Implement one module at a time.

Never begin the next module until the current one passes testing.

## Module Order

- Missing Texture Detection

- Missing Camera Detection

- Output Path Validation

- Duplicate Material Detection

- Unused Material Detection

- Unused Image Detection

- Unapplied Transform Detection

- Missing UV Map Detection

- Empty Collection Detection

- GPU Rendering Configuration Check

- High Subdivision Detection

### Milestone

▷▷ All Version 1 validation modules completed.

# Phase 5 - Scoring Engine

## Objective

Convert validation results into project health.

### Tasks

- Build scoring system.

- Calculate Health Score.

- Determine Readiness Status.

- Generate score summary.

- Validate score accuracy.

### Milestone

▷▷ Health Score updates correctly.

# Phase 6 - Report Generator

## Objective

Prepare validation results for presentation.

### Tasks

- Group issues by severity.

- Build issue summary.

- Prepare detailed issue list.

- Connect report to UI.

### Milestone

▷▷  Complete validation report displayed.

# Phase 7 - UI Integration

## Objective

Connect backend with frontend.

### Tasks

- Connect Run Scan button.

- Display scan progress.

- Display Health Score.

- Display Readiness Status.

- Display issue list.

- Display recommendations.

- Support repeated scans.

### Milestone

▷▷ End-to-end validation workflow complete.

# Phase 8 - Testing

## Objective

Verify every feature.

### Tasks

Test projects with:

- No issues

- Missing textures

- Missing camera

- Invalid output path

- Duplicate materials

- Unused materials

- Missing UV maps

- Empty collections

- GPU disabled

- High subdivision

- Mixed issue scenarios

- Large Blender projects

### Milestone

▷▷ Reliable validation results.

# Phase 9 - Optimization

## Objective

Improve stability and performance.

### Tasks

- Remove duplicate code.

- Improve scan speed.

- Optimize memory usage.

- Improve UI responsiveness.

- Improve error handling.

- Refactor where necessary.

### Milestone

▷▷ Stable release candidate.

# Phase 10 - Release Preparation

## Objective

Prepare Version 1 for users.

### Tasks

- Final testing.

- Update documentation.

- Create installation guide.

- Create user guide.

- Prepare screenshots.

- Package Blender add-on.

- Publish Version 1.

### Milestone

▶ ▶ ▶  CheckMate Version 1 Released.

# Development Order

The recommended implementation order is:

Project Setup

│

▼

User Interface

│

▼

Validation Engine

│

▼

Validation Modules

│

▼

Scoring Engine

│

▼

Report Generator

│

▼

UI Integration

│

▼

Testing

│

▼

Optimization

│

▼

Release

# Coding Workflow

For every feature, follow the same workflow:

- Design the feature.

- Implement the feature.

- Test the feature.

- Fix bugs.

- Refactor if needed.

- Commit changes.

- Move to the next feature.

Never skip testing before continuing.

# Definition of Done

A task is considered complete only when:

- It works as expected.

- It has been tested.

- No known bugs remain.

- It follows the project architecture.

- It follows coding standards.

- It integrates correctly with the existing system.

# Risk Management

If a feature becomes more complex than expected:

- Break it into smaller tasks.

- Complete one task at a time.

- Avoid redesigning the architecture unless absolutely necessary.

- Document important technical decisions.

# Version 1 Success Criteria

Version 1 is considered successful when:

- All planned validation modules are implemented.

- The Validation Engine is stable.

- The Health Score is reliable.

- The UI is responsive and easy to use.

- Validation results are accurate.

- The application remains stable during repeated scans.

- The add-on is ready for public use.

# Post-Release Plan

After releasing Version 1:

- Gather user feedback.

- Fix reported bugs.

- Improve performance.

- Prioritize requested features.

- Begin planning Version 1.1.

Future development should always be driven by real user feedback rather than assumptions.